# Phase 4: Face Detection & Clustering

Technical Specification

Creative Edit Suite

## Executive Summary

This document specifies the implementation of Phase 4 of the Creative Edit Suite facial recognition system. This phase implements the core computer vision infrastructure: detecting faces in video frames, generating facial embeddings, and clustering faces to identify unique individuals across clips.

Key Deliverables:

- Face detection from video frames using face-api.js

- 512-dimensional face embedding generation

- DBSCAN clustering algorithm to group faces by unique individual

- Three new Supabase Edge Functions

- Integration with existing video processing pipeline

Phase 4 provides the foundation for Phase 5 (Face Labeling UI) where users will label detected faces and link them to entities in the knowledge graph.

## Project Overview

### Context

Creative Edit Suite is an AI-powered video editing platform that understands content through entity recognition and semantic atomization. Phases 1-3 established:

- Phase 1: Database schema with face_detections and face_clusters tables

- Phase 2: Entity UI for managing PERSON, LOCATION, OBJECT, CONCEPT entities

- Phase 3: Entity-aware atomization linking atoms to entities via Gemini AI

Phase 4 adds visual recognition to complement the text-based entity extraction. By detecting and clustering faces, the system can identify who appears on camera even when they aren't mentioned in the audio transcript.

### Use Cases

- Podcast interviews: Guest appears on camera but isn't named in introduction

- Panel discussions: Multiple people on screen, track who speaks when

- Video archives: Catalog all appearances of specific individuals

- Consumer videos: Family and friend recognition in home videos

## System Architecture

### Processing Pipeline

Phase 4 adds three new steps to the existing video processing pipeline:

| Step | Function | Output |
| --- | --- | --- |
| 1 | face-detect | Face bounding boxes per frame |
| 2 | face-embed | 512d embedding vectors |
| 3 | face-cluster | Face clusters (unique individuals) |

These functions run sequentially after the existing analyze-atoms step and before marking the clip as ready.

## Technical Implementation

### Edge Function 1: face-detect

Purpose: Extract frames from video and detect faces with bounding boxes.

Technology: face-api.js - JavaScript face detection library that runs in Deno Edge Functions

Input:

- clipId: UUID of the clip to process

- videoUrl: Supabase Storage URL for the video file

Processing Steps:

- Load face detection models (ssdMobilenetv1 for detection, faceLandmark68Net for landmarks)

- Download video from Supabase Storage

- Extract frames at 1 FPS using FFmpeg

- Run face detection on each frame

- Normalize bounding boxes to 0-1 range

- Insert face_detections records (without embeddings)

Output: Records in face_detections table with bbox coordinates and confidence scores

### Edge Function 2: face-embed

Purpose: Generate 512-dimensional face embeddings for facial recognition.

Technology: face-api.js faceRecognitionNet model (produces 128d descriptors, optionally upscaled to 512d)

Input: clipId of processed clip with face_detections

Processing Steps:

- Fetch face_detections without embeddings

- For each detection, crop face region from frame

- Generate face descriptor using faceRecognitionNet

- Normalize embedding to unit length

- Update face_detections.face_embedding column

Output: Updated face_detections records with face_embedding vectors

### Edge Function 3: face-cluster

Purpose: Group face embeddings by unique individual using DBSCAN clustering.

Algorithm: DBSCAN (Density-Based Spatial Clustering of Applications with Noise)

Parameters:

- eps: 0.35 (maximum cosine distance for same cluster)

- minSamples: 2 (minimum faces to form cluster)

- distanceFunction: 1 - cosineSimilarity (converts similarity to distance)

Processing Steps:

- Fetch all face_detections with embeddings for this clip

- Run DBSCAN clustering on embeddings

- For each cluster: check if it matches existing face_clusters (cross-clip matching)

- If match found, link faces to existing cluster

- If no match, create new face_cluster record

- Update face_detections.face_cluster_id for all faces

- Select representative detection (highest quality) for cluster thumbnail

Output: face_clusters records and updated face_detections with cluster assignments

## Database Schema Reference

The database schema was established in Phase 1. Phase 4 populates these tables:

### face_detections Table

| Column | Type | Description |
| --- | --- | --- |
| clip_id | UUID | Foreign key to clips table |
| timestamp_seconds | FLOAT | When face appears in video |
| bbox_x, bbox_y | FLOAT | Normalized coordinates (0-1) |
| bbox_width, bbox_height | FLOAT | Normalized dimensions (0-1) |
| face_embedding | vector(512) | Face descriptor for recognition |
| face_cluster_id | UUID | Links to face_clusters table |
| confidence | FLOAT | Detection confidence (0-1) |

### face_clusters Table

| Column | Type | Description |
| --- | --- | --- |
| cluster_key | TEXT | Unique identifier for this person |
| status | TEXT | unlabeled ¦ labeled ¦ rejected |
| representative_detection_id | UUID | Best quality face for thumbnail |
| entity_id | UUID | Links to entities (set in Phase 5) |

## Implementation Plan

### Week 1: Face Detection Infrastructure

- Day 1-2: Set up face-api.js models in Edge Functions

- Day 3: Implement frame extraction using FFmpeg

- Day 4-5: Create face-detect Edge Function

### Week 2: Embeddings & Clustering

- Day 1-2: Create face-embed Edge Function

- Day 3-4: Implement DBSCAN clustering in face-cluster function

- Day 5: Cross-clip cluster matching logic

### Week 3: Integration & Testing

- Day 1-2: Update process-video pipeline to call face functions

- Day 3-4: Test with diverse video content

- Day 5: Performance optimization and error handling

## Testing & Validation

### Test Scenarios

- Single-person video (interview): Verify one cluster created with all detections

- Two-person video (conversation): Verify two distinct clusters

- No-faces video (screencast): Verify graceful handling with zero detections

- Cross-clip matching: Process two clips with same person, verify single cluster

- Side profile: Verify detection works with non-frontal faces

- Partial occlusion: Test with hands covering face, glasses, masks

### Success Criteria

- Detection Rate: 95%+ of visible faces detected

- Clustering Accuracy: 90%+ same-person faces grouped correctly

- False Positive Rate: <5% non-face detections

- Performance: <30 seconds processing per minute of video

- Cross-clip matching: Same person identified across different clips

## Performance Considerations

### Processing Time

Estimated processing time for a 5-minute video:

- Frame extraction (1 FPS): ~5 seconds

- Face detection (300 frames): ~60 seconds

- Embedding generation: ~30 seconds

- Clustering: ~5 seconds

- Total: ~100 seconds (~20 seconds per minute of video)

### Optimization Strategies

- Model caching: Load face-api.js models once per function instance

- Parallel processing: Process multiple frames concurrently

- Frame skipping: Reduce to 0.5 FPS for long videos

- Quality filtering: Skip blurry or low-confidence detections

## Next Steps: Phase 5

After Phase 4 completes, Phase 5 will add the user interface for face labeling:

- Face Labeling Modal: Present unlabeled face clusters to users

- Entity Selection: Link face clusters to existing or new entities

- Face Timeline: Visualize when each person appears in a clip

- Cluster Management: Allow users to merge/split clusters if needed

Phase 4 provides the foundation by detecting and clustering faces. Phase 5 connects this visual data to the entity knowledge graph through user labeling.

## Appendix A: Technology Alternatives

### Face Detection Libraries

| Library | Pros | Cons |
| --- | --- | --- |
| face-api.js | JavaScript, works in Deno, free, good accuracy | 128d embeddings (vs 512d) |
| InsightFace | State-of-art accuracy, 512d embeddings | Python/ONNX, harder Edge Function integration |
| AWS Rekognition | Fully managed, excellent accuracy, scales well | $0.001/image cost, AWS dependency |

Recommendation: Start with face-api.js for MVP. If accuracy is insufficient, upgrade to InsightFace via ONNX runtime in Edge Functions.

## Appendix B: Sample Code Snippets

### Cosine Similarity Function

function cosineSimilarity(a: number[], b: number[]): number {

const dotProduct = a.reduce((sum, val, i) => sum + val * b[i], 0);

const magA = Math.sqrt(a.reduce((sum, val) => sum + val * val, 0));

const magB = Math.sqrt(b.reduce((sum, val) => sum + val * val, 0));

return dotProduct / (magA * magB);

}

### Database Query: Find Matching Cluster

SELECT fc.id, fc.cluster_key,

1 - (fc_rep.face_embedding <=> $1::vector) as similarity

FROM face_clusters fc

JOIN face_detections fc_rep

ON fc.representative_detection_id = fc_rep.id

WHERE 1 - (fc_rep.face_embedding <=> $1::vector) > 0.6

ORDER BY similarity DESC

LIMIT 1;

Note: The <=> operator performs cosine distance calculation using pgvector extension.

— End of Document —

Version 1.0 | February 2026

Creative Edit Suite - Phase 4 Technical Specification