# Entity System Implementation Plan

Integration plan for adding knowledge graph capabilities to Creative Edit Suite (Lovable)

## Executive Summary

This document outlines the implementation plan for adding entity extraction and knowledge graph capabilities from the original yt-claude-code repository to the Lovable creative-edit-suite implementation. The entity system enables semantic clip identification by tracking people, locations, objects, and concepts across videos, creating a searchable knowledge graph that dramatically improves clip discovery and organization.

### Key Benefits

- Semantic Search: Find clips by entity relationships (&#x201C;Show me all clips where Kara tries spicy food&#x201D;)

- Knowledge Graph: Build a network of entities and their relationships across all videos

- Vector Similarity: Fuzzy entity matching using OpenAI embeddings (1536 dimensions)

- Entity Timeline: Track when entities first appear and their role evolution

## Current State Analysis

### Original Implementation (yt-claude-code)

The original system has a sophisticated multi-table entity architecture:

- entities table: Stores person, location, object, and concept entities with vector embeddings for fuzzy matching

- video_entities junction table: Links videos to entities with role, first appearance timestamp, mention count, and confidence

- atoms table entity references: Each atom can reference a subject_entity_id and object_entity_id

- Manual entity creation: Entities are created via POST /api/entities endpoint

- Entity-aware atomization: During atomization, existing entities are provided to Gemini, which can reference them by UUID

### Lovable Implementation (creative-edit-suite)

The Lovable version has a streamlined architecture focused on clip editing:

- clips table: Single table with atoms_data stored as JSONB

- No entity system: Currently missing entities, video_entities, and entity-aware search

- Supabase Edge Functions: Processing logic runs in Edge Functions instead of Next.js API routes

- Simplified pipeline: Video upload &#x2192; transcription &#x2192; atomization with word-index-based timestamps

## Implementation Architecture

The entity system integration follows a three-tier approach: database schema, processing pipeline, and user interface.

### Phase 1: Database Schema Migration

Create new Supabase migration with three core tables:

### 1.1 entities Table

CREATE TABLE entities (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name TEXT NOT NULL,

type TEXT NOT NULL CHECK (type IN (&#x2018;PERSON&#x2019;, &#x2018;LOCATION&#x2019;, &#x2018;OBJECT&#x2019;, &#x2018;CONCEPT&#x2019;)),

description TEXT,

aliases TEXT[] DEFAULT &#x2018;{}&#x2019;,

attributes JSONB DEFAULT &#x2018;{}&#x2019;,

first_seen_clip_id UUID,

embedding vector(1536),

created_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE(name, type)

);

Key design decisions:

- No user_id: Lovable is single-user demo, removed user isolation

- vector(1536): OpenAI text-embedding-3-small embeddings for fuzzy entity matching

- first_seen_clip_id: References clips table (renamed from videos)

### 1.2 clip_entities Junction Table

CREATE TABLE clip_entities (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

clip_id UUID REFERENCES clips(id) ON DELETE CASCADE NOT NULL,

entity_id UUID REFERENCES entities(id) ON DELETE CASCADE NOT NULL,

role TEXT,

first_appearance_seconds FLOAT,

mention_count INTEGER DEFAULT 1,

confidence FLOAT DEFAULT 1.0,

created_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE(clip_id, entity_id)

);

### 1.3 Enhanced atoms_data JSONB Schema

Modify existing clips.atoms_data JSONB to include entity references:

{

&#x201C;subject_entity_id&#x201D;: &#x201C;uuid&#x201D;,

&#x201C;object_entity_id&#x201D;: &#x201C;uuid&#x201D;,

&#x201C;action&#x201D;: &#x201C;Hesitates to eat&#x201D;,

&#x201C;start_word_index&#x201D;: 142,

&#x201C;end_word_index&#x201D;: 158,

&#x201C;emotion&#x201D;: &#x201C;fear&#x201D;,

...

}

### 1.4 Required Indices

CREATE INDEX idx_entities_name ON entities USING gin(name gin_trgm_ops);

CREATE INDEX idx_entities_type ON entities(type);

CREATE INDEX idx_entities_embedding ON entities USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100);

CREATE INDEX idx_clip_entities_clip ON clip_entities(clip_id);

CREATE INDEX idx_clip_entities_entity ON clip_entities(entity_id);

## Phase 2: Processing Pipeline Integration

### 2.1 Entity-Aware Atomization (Edge Function)

Modify the atomization Edge Function to:

- Fetch existing entities: Query entities table before atomization

- Provide entity context to Gemini: Include entity list in atomization prompt with UUIDs

- Store entity references: Save subject_entity_id and object_entity_id in atoms_data JSONB

- Update clip_entities: After atomization, aggregate entity mentions and create clip_entities records

Implementation location: supabase/functions/process-video/atomization.ts

### 2.2 Entity Embedding Generation

Create new Edge Function: supabase/functions/generate-entity-embeddings

- Input: Entity name + description + aliases

- Processing: Call OpenAI text-embedding-3-small API

- Output: Store 1536-dimension vector in entities.embedding

This enables fuzzy entity matching via vector similarity search.

### 2.3 Automatic Entity Discovery (Future Enhancement)

Phase 1 implementation uses manual entity creation (matching original). Future enhancement could add automatic entity extraction where Gemini suggests new entities during atomization and creates them automatically with user approval.

## Phase 3: User Interface Components

### 3.1 Entity Management Page

Create new route: src/pages/Entities.tsx

Features:

- Entity list view: Table showing all entities with type badges (Person, Location, Object, Concept)

- Create entity form: Modal with fields for name, type (dropdown), description, aliases (comma-separated)

- Entity detail view: Click to see all clips mentioning this entity, timeline of appearances, related entities

- Search/filter: Filter by type, search by name/alias

### 3.2 Enhanced Clip Details with Entity Tags

Modify existing clip detail views to show:

- Entity chips: Show entities mentioned in clip with role badges (Host, Guest, Location, Topic)

- Entity timeline: Visualization showing when each entity appears in the clip

- Related clips: &#x201C;More clips with [Entity]&#x201D; suggestions

### 3.3 Entity-Aware Search

Enhance search functionality:

- Entity autocomplete: Suggest entities as user types

- Entity filters: Add entity dropdown to search filters

- Query expansion: Port query-expansion.ts logic to expand searches with entity context

## Implementation Phases

### Phase 1: Foundation (Week 1)

- Database migration with entities, clip_entities tables

- Basic entity CRUD API (Edge Functions)

- Entity management UI (create/list/delete)

### Phase 2: Atomization Integration (Week 2)

- Modify atomization Edge Function to fetch and use entities

- Store entity references in atoms_data JSONB

- Create clip_entities records after atomization

- Test with sample video containing known entities

### Phase 3: Search Enhancement (Week 3)

- Generate entity embeddings via OpenAI

- Implement vector similarity search for fuzzy entity matching

- Add entity filters to clip search

- Entity detail pages with clip timeline

### Phase 4: Polish & Testing (Week 4)

- Entity relationship visualization

- Query expansion with entity context

- Performance optimization (index tuning)

- End-to-end testing with production data

## Technical Considerations

### Entity Matching Strategy

The original implementation uses a hybrid approach for entity matching:

- Exact match: First try exact name match against entities table

- Alias match: Check aliases array for alternate spellings

- Vector similarity: If no exact match, use cosine similarity on embeddings (threshold: 0.85)

- New entity creation: If no match found and confidence > 0.7, suggest new entity for user approval

### Performance Optimization

- Entity caching: Cache entity list in Edge Function memory (refresh every 5 minutes)

- Batch embedding generation: Generate all entity embeddings in single OpenAI API call

- Lazy embedding generation: Only generate embeddings when entity is referenced in clips

### Data Migration Considerations

- Existing clips: Re-process clips with new entity-aware atomization (background job)

- atoms_data schema: Existing JSONB is compatible, new fields (subject_entity_id, object_entity_id) are optional

- Backward compatibility: All entity features gracefully degrade if no entities exist

## Success Metrics

- Entity coverage: 80%+ of clips have at least one entity reference

- Search precision: Entity-filtered searches return 90%+ relevant results

- Entity matching accuracy: 95%+ accuracy for entity identification in atoms

- Performance: Entity-aware atomization adds < 2 seconds per clip

## Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gemini entity matching errors | Wrong entities linked to atoms, poor search results | Provide clear entity list in prompt, add confidence thresholds, allow manual correction |
| OpenAI embedding costs | High API costs for large entity catalogs | Lazy embedding generation, cache embeddings, batch API calls |
| Database migration issues | Existing clips break, data loss | Test migration on staging, backward compatible schema, rollback plan |
| Performance degradation | Slow atomization, poor user experience | Optimize queries, add indices, cache entity list, async processing |

## Conclusion

Integrating the entity/knowledge graph system from the original yt-claude-code repository into Lovable&#x2019;s creative-edit-suite will dramatically improve semantic clip discovery and organization. The phased implementation approach minimizes risk while delivering incremental value. Phase 1 (database foundation) can be completed in one week, with entity-aware atomization operational by the end of Phase 2. The resulting system will enable powerful entity-based search queries like &#x201C;Show me all clips where Kara tries spicy food&#x201D; while maintaining the streamlined architecture of the Lovable implementation.

The key to success is maintaining backward compatibility with existing clips and ensuring entity features gracefully degrade when no entities are present. This approach allows for gradual adoption while the entity catalog is being built up through manual curation and automated suggestions.